# Agile Planning

## 🎯 User Stories (Security-Focused)

User Story 1 — Core Chat Functionality

As an authenticated client application,
I want to send a prompt to the chatbot API wrapper
so that I can receive AI-generated responses securely without exposing my OpenAI key.

Acceptance Criteria:

- If I provide a valid Bearer token → I should get a 200 response with { "reply": "<AI message>" }

- If I provide an invalid or missing token → I should get 401 Unauthorized

- OpenAI key must NOT be visible in response or logs.

User Story 2 — API Key Security & Rotation

As an admin/security engineer,
I want to rotate the OpenAI API key without redeploying the entire application
so that I can maintain secret hygiene without downtime.

Acceptance Criteria:

- Updating the Kubernetes Secret or calling /admin/rotate-key reloads the key in runtime.

- Existing chat sessions continue working using the new key.

- No key exposure in logs or responses.

## 🏃 Sprint Plan (Single Sprint — 1 Week Example)

| Task | Description | Story | Owner | Status |
| --- | --- | --- | --- | --- |
| T1 | Setup Flask skeleton with /v1/chat endpoint | US1 | Dev | Planned |
| T2 | Implement bearer token authentication | US1 | Dev | Planned |
| T3 | Securely inject OpenAI API key via environment variable | US1 | DevOps | Planned |
| T4 | Implement /admin/rotate-key handler & hot reload | US2 | Dev | Planned |
| T5 | Write unit tests for auth + key rotation | US1/US2 | QA | Planned |
| T6 | Dockerize the app | US1 | DevOps | Planned |
| T7 | Deploy to Minikube with Kubernetes Secrets | US2 | DevOps | Planned |